Enterprise RAG Evaluation Platform

AI Portfolio Project #1

September 22, 2026

Rh technology llc

San Antonio, Texas

Contents

Baseline Build Plan	2

1. Recommended technology stack	2

2. Ingestion pipeline	3

Chunking configurations to compare	3

3. PostgreSQL data model	4

4. Secure retrieval	5

5. Hybrid retrieval	6

6. Reranking	6

7. Citation and abstention design	7

8. Golden evaluation dataset	8

9. Metric definitions	8

Recall@K	9

Mean reciprocal rank	9

Citation correctness	9

Grounded-answer rate	9

Unsupported-claim rate	9

Latency	10

Cost per successful answer	10

10. Evaluation execution	10

11. FastAPI API surface	11

12. Next.js interface	11

13. Docker deployment	11

14. CI regression gates	12

15. Practical build sequence	12

# Baseline Build Plan

Build this as two independently deployable systems—an asynchronous indexing pipeline and a latency-sensitive query service—connected through versioned PostgreSQL records. This matches Google’s current pattern of separating ingestion from serving and using asynchronous messaging to decouple processing stages. Google Cloud RAG reference architecture

## 1. Recommended technology stack

- Backend: Python 3.12, FastAPI, Pydantic, SQLAlchemy, Alembic

- Workers: Celery, Dramatiq, or Arq with Redis

- Database: PostgreSQL 16+, pgvector, native full-text search

- Object storage: S3 or MinIO for original documents

- Parsing:

  - PDF: PyMuPDF and OCR fallback

  - DOCX: python-docx

  - HTML: BeautifulSoup or Trafilatura

  - Structured data: pandas, PyArrow, database connectors

- Embeddings: OpenAI, Cohere, Voyage, or a locally hosted sentence-transformer

- Reranking: BGE reranker, Cohere Rerank, or an LLM judge

- Frontend: Next.js with TypeScript

- Observability: OpenTelemetry, Prometheus, Grafana

- Deployment: Docker Compose locally; Kubernetes, ECS, Cloud Run, or Azure Container Apps for production

## 2. Ingestion pipeline

The ingestion service should never update the live corpus in place. Create a new document version, index it, validate it, and only then mark it active.

Processing flow:

- Receive the file or source URL.

- Store the immutable original in object storage.

- Calculate a SHA-256 hash for duplicate detection.

- Extract text, tables, headings, pages, and source metadata.

- Run OCR only on pages without usable embedded text.

- Normalize whitespace while preserving offsets.

- extract security metadata:

  - Tenant

  - Owner

  - Department

  - Allowed roles

  - Classification

- Split the document using a selected chunking configuration.

- Generate embeddings in batches.

- Build PostgreSQL tsvector values for lexical search.

- Run ingestion validation.

- Atomically activate the new version.

Every chunk should retain enough provenance to reconstruct the source location:

{

"document_id": "uuid",

"document_version": 3,

"chunk_index": 17,

"page_start": 11,

"page_end": 12,

"section_path": ["Security", "Access Control"],

"char_start": 42810,

"char_end": 44912,

"source_uri": "s3://documents/security-policy.pdf",

"allowed_roles": ["security", "compliance"],

"content_hash": "sha256:..."

}

### Chunking configurations to compare

Implement chunking behind an interface so experiments can change it without rewriting ingestion:

class Chunker(Protocol):

def split(self, document: ParsedDocument) -> list[Chunk]:

...

Start with three strategies:

- Fixed tokens: 400–600 tokens with 10–20% overlap.

- Structure-aware: split by headings and paragraphs, then enforce token limits.

- Parent-child: retrieve small chunks but send their larger parent sections to the LLM.

Structure-aware or parent-child chunking will usually outperform arbitrary fixed windows for policies, technical manuals, and contracts. More overlap is not automatically better: it increases storage, latency, duplicated evidence, and context-window waste.

## 3. PostgreSQL data model

Use separate records for source documents, versions, chunks, permissions, queries, evaluation runs, and judgments.

Core tables:

CREATE EXTENSION IF NOT EXISTS vector;

CREATE TABLE documents (

id UUID PRIMARY KEY,

tenant_id UUID NOT NULL,

title TEXT NOT NULL,

source_type TEXT NOT NULL,

source_uri TEXT NOT NULL,

active_version_id UUID,

created_at TIMESTAMPTZ NOT NULL DEFAULT now()

);

CREATE TABLE document_versions (

id UUID PRIMARY KEY,

document_id UUID NOT NULL REFERENCES documents(id),

version_number INTEGER NOT NULL,

content_hash TEXT NOT NULL,

parser_version TEXT NOT NULL,

chunker_config JSONB NOT NULL,

status TEXT NOT NULL,

created_at TIMESTAMPTZ NOT NULL DEFAULT now(),

UNIQUE (document_id, version_number)

);

CREATE TABLE chunks (

id UUID PRIMARY KEY,

tenant_id UUID NOT NULL,

document_version_id UUID NOT NULL REFERENCES document_versions(id),

chunk_index INTEGER NOT NULL,

content TEXT NOT NULL,

metadata JSONB NOT NULL,

search_vector TSVECTOR,

embedding VECTOR(1536),

token_count INTEGER NOT NULL

);

CREATE INDEX chunks_fts_idx

ON chunks USING GIN (search_vector);

CREATE INDEX chunks_embedding_idx

ON chunks USING hnsw (embedding vector_cosine_ops);

Additional tables should include:

- document_acl

- ingestion_jobs

- golden_questions

- golden_evidence

- evaluation_runs

- evaluation_results

- query_traces

- user_feedback

Partition larger installations by tenant_id or corpus, and keep embedding_model, dimensions, and embedding version explicit. Never silently mix vectors produced by different embedding models.

## 4. Secure retrieval

Security filtering must happen during retrieval—not after retrieving prohibited chunks.

For each request:

- Authenticate the user through OIDC or OAuth 2.0.

- Resolve tenant, roles, groups, and document grants.

- apply tenant and access predicates to both lexical and vector searches.

- Rerank only authorized candidates.

- Store an audit record of the documents consulted.

Use PostgreSQL row-level security as defense in depth:

ALTER TABLE chunks ENABLE ROW LEVEL SECURITY;

CREATE POLICY tenant_isolation ON chunks

USING (

tenant_id = current_setting('app.tenant_id')::uuid

);

Do not rely only on metadata embedded inside the vector. Enforce authorization in SQL, test it independently, and include adversarial tests where unauthorized documents are more semantically relevant than authorized ones.

## 5. Hybrid retrieval

Run BM25-style lexical search and vector similarity search in parallel.

Retrieve approximately:

- Top 30–50 lexical candidates

- Top 30–50 vector candidates

- Fuse to 30–50 unique chunks

- Rerank to the best 5–10 chunks

- Send only the strongest evidence to generation

PostgreSQL full-text search is not literally BM25. For a strict BM25 implementation, add ParadeDB, OpenSearch, or Elasticsearch. For a portfolio MVP, PostgreSQL tsvector ranking is acceptable, but label it accurately.

Use reciprocal rank fusion:

RRFd=r∈retrievers1k+rankrd

A typical value is k=60. RRF avoids attempting to directly normalize incomparable lexical and vector scores.

Support these experiment parameters:

- Embedding model

- Chunking configuration

- Lexical/vector candidate counts

- Fusion method

- Metadata filters

- Reranker

- Final context count

- LLM and prompt version

## 6. Reranking

Begin with a cross-encoder because it is cheaper and more deterministic than LLM reranking.

async def rerank(

query: str,

candidates: list[RetrievedChunk],

limit: int = 8,

) -> list[RetrievedChunk]:

pairs = [(query, chunk.content) for chunk in candidates]

scores = await reranker.score(pairs)

ranked = sorted(

zip(candidates, scores),

key=lambda item: item[1],

reverse=True,

)

return [chunk.with_score(score) for chunk, score in ranked[:limit]]

Use LLM reranking only when documents require complex reasoning that a cross-encoder cannot capture. Benchmark the incremental quality gain against its additional latency and cost.

## 7. Citation and abstention design

Give every context passage an immutable evidence identifier:

[E1 | Security Policy | page 11 | section 4.2]

<passage>

[E2 | Access Manual | page 27 | section MFA]

<passage>

Require structured generation:

{

"answer": "Employees must use multifactor authentication...",

"claims": [

{

"text": "Employees must use multifactor authentication.",

"citations": ["E2"]

}

],

"abstained": false,

"abstention_reason": null

}

After generation, run a deterministic validator that confirms:

- Every citation ID exists.

- Every cited chunk was authorized.

- Every material factual claim has at least one citation.

- Page and document references match stored metadata.

- Citation spans contain evidence relevant to the claim.

Abstain when:

- No retrieved passage exceeds the calibrated relevance threshold.

- The reranker has weak confidence or a small score margin.

- Evidence conflicts and cannot be reconciled.

- A required claim cannot be supported.

- The user is unauthorized to access the necessary evidence.

Do not ask the LLM to decide by itself whether retrieval was sufficient. Calibrate abstention thresholds against the golden dataset, especially its unanswerable questions.

## 8. Golden evaluation dataset

Each golden record should contain:

{

"question": "How long must audit logs be retained?",

"reference_answer": "Audit logs must be retained for seven years.",

"relevant_chunk_ids": ["chunk-293"],

"supporting_document_ids": ["doc-18"],

"answerable": true,

"tenant_id": "tenant-a",

"required_role": "compliance",

"category": "single-document factual",

"difficulty": "medium"

}

Include at least these question categories:

- Exact factual lookup

- Paraphrased terminology

- Multi-chunk synthesis

- Multi-document reasoning

- Table-based questions

- Ambiguous questions

- Conflicting documents

- Outdated versus current versions

- Unanswerable questions

- Unauthorized-document traps

- Prompt-injection content inside documents

A credible portfolio version needs roughly 150–300 reviewed questions. Ten hand-picked questions will produce attractive but unreliable results.

Split the dataset into development and held-out regression sets. Otherwise, repeated prompt and retrieval tuning will overfit the benchmark.

## 9. Metric definitions

### Recall@K

Measures whether at least one relevant chunk appears in the first Kretrieved results:

Recall@K=1Nq=1N1relevant evidence appears in top K

Report Recall@5 and Recall@10 by question category and access role—not only as global averages.

### Mean reciprocal rank

MRR=1Nq=1N1rankq

Use MRR when one primary answer passage is expected. Use nDCG when several passages have graded relevance.

### Citation correctness

Measure two components separately:

- Citation precision: cited passages that actually support their claims divided by all citations.

- Citation recall: supported factual claims with citations divided by all factual claims requiring citations.

A citation can point to a real page and still fail correctness because the passage does not entail the claim.

### Grounded-answer rate

fully supported answers / non-abstained answers

Also publish coverage:

non-abstained answerable questions / answerable questions

A system that abstains on everything can achieve excellent groundedness while being useless. Groundedness must therefore be reported alongside coverage and answer correctness.

### Unsupported-claim rate

unsupported atomic factual claims / all atomic factual claims

Break generated answers into atomic claims before judging support. Whole-answer grading hides partially hallucinated answers.

### Latency

Capture timing separately for:

- Authentication and authorization

- Query embedding

- Lexical retrieval

- Vector retrieval

- Fusion

- Reranking

- LLM time to first token

- LLM completion

- Citation validation

- End-to-end request

Report p50 and p95 from realistic concurrent workloads. Averages conceal tail-latency problems.

### Cost per successful answer

embedding + reranking + LLM + infrastructure costnumber of answers that are correct, grounded, and policy-compliant

Do not use cost per request as the principal measure. Cheap failed answers are not valuable.

## 10. Evaluation execution

Run three evaluation layers:

- Retrieval-only:

  - Recall@5/10

  - MRR or nDCG

  - Unauthorized retrieval count

  - Retrieval latency

- End-to-end generation:

  - Answer correctness

  - Citation precision and recall

  - Grounded-answer rate

  - Unsupported-claim rate

  - Abstention precision and recall

- Operational:

  - p50/p95 latency

  - Token consumption

  - Cost per successful answer

  - Error rate

  - Indexing throughput

Use deterministic code for retrieval metrics. Use human-reviewed labels for the held-out set. LLM judges can scale evaluation, but validate them against human ratings and store the judge model and prompt version.

## 11. FastAPI API surface

Recommended endpoints:

POST   /v1/documents

GET    /v1/documents/{id}

POST   /v1/documents/{id}/versions

GET    /v1/ingestion-jobs/{id}

POST   /v1/query

POST   /v1/query/stream

GET    /v1/query-traces/{id}

POST   /v1/feedback

POST   /v1/evaluations

GET    /v1/evaluations/{id}

GET    /v1/evaluations/{id}/results

POST   /v1/evaluations/{id}/compare

The query response should expose the answer, citations, abstention state, trace ID, configuration version, and timing breakdown. Do not expose hidden chain-of-thought.

## 12. Next.js interface

Build four primary screens:

- Ask: answer, claim-level citations, source preview, abstention explanation.

- Documents: upload status, versions, metadata, access roles, ingestion failures.

- Evaluation: select dataset and configuration, launch a run, compare with baseline.

- Trace explorer: retrieval candidates, fusion ranks, reranking scores, prompt context, latency, and cost.

The source viewer should open directly to the cited page or HTML section and highlight the supporting text. Merely displaying a document title is not a verifiable citation experience.

## 13. Docker deployment

Use separate containers:

frontend

api

ingestion-worker

evaluation-worker

postgres

redis

minio

prometheus

grafana

The API must continue serving while a large document is parsed or an evaluation suite runs. Give ingestion and evaluation their own queues and concurrency limits so they cannot exhaust resources needed for interactive queries.

## 14. CI regression gates

On every pull request:

- Run unit, integration, migration, and authorization tests.

- Build a small deterministic test index.

- Execute a 20–30-question smoke dataset.

- Compare results against the approved baseline.

- Block the change when a metric exceeds its regression tolerance.

Example initial gates:

quality_gates:

recall_at_5_drop_max: 0.02

recall_at_10_drop_max: 0.01

citation_correctness_drop_max: 0.02

unsupported_claim_rate_increase_max: 0.01

unauthorized_retrieval_count: 0

p95_latency_increase_max_percent: 15

cost_per_success_increase_max_percent: 10

Run the larger held-out dataset nightly because model calls make it slower, costlier, and sometimes nondeterministic.

## 15. Practical build sequence

- Phase 1: ingestion, PostgreSQL schema, vector search, FastAPI query endpoint.

- Phase 2: lexical search, RRF hybrid retrieval, reranking.

- Phase 3: structured answers, citation validation, source viewer, abstention.

- Phase 4: golden dataset, retrieval metrics, end-to-end evaluation.

- Phase 5: RBAC, PostgreSQL RLS, adversarial access tests, audit logging.

- Phase 6: tracing, latency/cost accounting, CI quality gates.

- Phase 7: load testing, failure recovery, deployment, and portfolio documentation.

The hardest and most valuable parts are not the chat interface or calling an LLM. They are creating defensible relevance labels, preserving page-level provenance, enforcing permissions before ranking, and preventing metric improvements from hiding reduced answer coverage. This project would strongly demonstrate your existing RAG, FastAPI, PostgreSQL/pgvector, Docker, CI/CD, and enterprise security experience.

# Two independently deployable systems

Created the working Enterprise RAG monorepo:

Download

Included:

- Independently deployable ingestion API and asynchronous worker

- Independently deployable serving/evaluation API

- PDF, DOCX, HTML, JSON, CSV, Markdown, and text parsing

- Configurable chunking and versioned indexing

- PostgreSQL, pgvector, HNSW, and full-text retrieval

- Hybrid retrieval using reciprocal-rank fusion

- Role-filtered retrieval before ranking

- Citation validation and evidence-based abstention

- Recall@5/10, MRR, nDCG, latency, and cost utilities

- Golden-dataset example

- Next.js 16 evidence-first interface

- Docker Compose deployment

- GitHub Actions regression workflow

- Security-hardening and deployment documentation

Validation completed:

- 7 Python tests passed

- Ruff lint passed

- Both FastAPI services imported successfully

- Next.js production build passed

- Archive integrity passed

Docker could not be executed because this workspace lacks the Docker CLI, but the Dockerfiles and Compose configuration are included for local execution with:

cp .env.example .env

docker compose up –build

Created the editable Draw.io workflow diagram:

Download

It includes:

- Asynchronous ingestion and indexing

- Document parsing, chunking, metadata, and ACLs

- Lexical and vector index creation

- Role-filtered hybrid retrieval

- Reciprocal-rank fusion and reranking

- Evidence sufficiency and abstention

- Grounded generation and citation validation

- Golden-dataset evaluation

- Retrieval, generation, latency, and cost metrics

- CI regression gates and release decisions

Open it through draw.io/diagrams.net → File → Open From → Device.